**Daily Scrum Meeting Minutes: 3/20/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 7:30 PM

End time: 8:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Added admin login button, and login form.
* What is planned to be done until the next scrum meeting?
* Add authentication to the admin login.
* What are the hurdles?
* Making the admin login using angular 2.

Nathally Perez:

* What was done since the last scrum meeting?
* Added blog components and get data from the database
* What is planned to be done until the next scrum meeting?
* Add the blog button and post blogs to website and save it in the database
* What are the hurdles?
* Initializing the service was really

**Daily Scrum Meeting Minutes: 3/21/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 3:30 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Making the authentication of the login the front end
* What is planned to be done until the next scrum meeting?
* Making the authentication of admin login in the backend.
* What are the hurdles?
* Passing user information from front end to the backend.

Nathally Perez:

* What was done since the last scrum meeting?
* Created blog form and the button in the blog page to post the post to the page and database
* What is planned to be done until the next scrum meeting?
* Finish with the post blog
* What are the hurdles?
* Getting the post working

**Daily Scrum Meeting Minutes: 3/22/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 3:30 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Worked on the issues of the admin login page
* What is planned to be done until the next scrum meeting?
* Fix the admin login functionality
* What are the hurdles?
* Displaying the error message when the user enters wrong information to login.

Nathally Perez:

* What was done since the last scrum meeting?
* Finish with the admin add post to the blog
* What is planned to be done until the next scrum meeting?
* Start the documents
* What are the hurdles?
* The connection between the database and the user form

**Daily Scrum Meeting Minutes: 3/23/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 3:30 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Added the logout button, refactored login code in the backend. Also started to do the documentation
* What is planned to be done until the next scrum meeting?
* Finish with testing and documentation
* What are the hurdles?
* Showing logout button only when the user is logged in.

Nathally Perez:

* What was done since the last scrum meeting?
* Started documentation and testing
* What is planned to be done until the next scrum meeting?
* Start sprint 6
* What are the hurdles?
* Use case diagram, and sequence diagram