**Daily Scrum Meeting Minutes:3/27/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 7:30 PM

End time: 8:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Started working on the contact us form.
* What is planned to be done until the next scrum meeting?
* Finish the contact us form implementation
* What are the hurdles?
* Getting the user’s name and email.

Nathally Perez:

* What was done since the last scrum meeting?
* Started working on the subscription form
* What is planned to be done until the next scrum meeting?
* Continue working on the subscription form
* What are the hurdles?
* Errors related to the push method

**Daily Scrum Meeting Minutes:3/28/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 3:30 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Continue working on the contact us form. Created front end modules of grabbing the user inputs.
* What is planned to be done until the next scrum meeting?
* Finish with contact us form and fix the admin login component.
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Continue working on the components and services of the subscription form
* What is planned to be done until the next scrum meeting?
* Finish the subscription form and continue working on uploading the image to the blog page.
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:3/29/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 7:30 PM

End time: 8:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Finished with the contact us form.
* What is planned to be done until the next scrum meeting?
* Fix the admin login page
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Worked on the image upload
* What is planned to be done until the next scrum meeting?
* Start documentation and finish details that need to be fix from the website
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:3/30/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 3:30 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Tried to fix the admin login page to display message when the user inputs wrong username and password
* What is planned to be done until the next scrum meeting?
* Fix the admin page issues
* What are the hurdles?
* Displaying the error message

Nathally Perez:

* What was done since the last scrum meeting?
* Finish image upload issue
* What is planned to be done until the next scrum meeting?
* Start about us page
* What are the hurdles?
* Connecting image url to database

**Daily Scrum Meeting Minutes:3/31/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 7:00 PM

End time: 7:30 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Start testing the subscription form
* What is planned to be done until the next scrum meeting?
* Finish with testing and start with the documentation
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Started about us page
* What is planned to be done until the next scrum meeting?
* Continue working on about us page
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:04/03/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 8:00 PM

End time: 8:30 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Tried to add images with adding new post.
* What is planned to be done until the next scrum meeting?
* Fix the styling of subscription form and start with the documentation for sprint 6.
* What are the hurdles?
* Uploading the image with new post

Nathally Perez:

* What was done since the last scrum meeting?
* Worked on the about us page
* What is planned to be done until the next scrum meeting?
* Fixed some problems with the about us pictures
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:04/04/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 3:30 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Fixed the subscription form styling, and also fixed the drop down menu for the navbar for smaller screens.
* What is planned to be done until the next scrum meeting?
* Fix the home page and start with the testing and documentation.
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Added alert box for subscription
* What is planned to be done until the next scrum meeting?
* Fix homepage issues
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:04/05/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 11:00 AM

End time: 11:30 AM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Fixed the image path for the about us page, and started testing the contact us page
* What is planned to be done until the next scrum meeting?
* Finish the testing and documentation
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Fix issues of the brand sections
* What is planned to be done until the next scrum meeting?
* Start documentation
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:04/06/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 3:30 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Finished the testing and started the documentation
* What is planned to be done until the next scrum meeting?
* Finish with the documentation for sprint 6
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Started documentation
* What is planned to be done until the next scrum meeting?
* Finish with the sprint
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:04/07/2017**

Attendees: Mariana Sebastian, Nathally Perez

Start time: 8:00 PM

End time: 8:30 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Finished the documentation for sprint 6
* What is planned to be done until the next scrum meeting?
* Add content to the homepage
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Finished documentation for user stories
* What is planned to be done until the next scrum meeting?
* Add content and start final project documentation
* What are the hurdles?
* N/A