**Daily Scrum Meeting Minutes: 2/2/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 2:00PM

End time: 3:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* I start working on the homepage. I learned about bootstrap.
* What is planned to be done until the next scrum meeting?
* Do more work on the home page. Start learning angular.
* What are the hurdles?
* Placing homepage video on the website

<Nathally Perez>:

* What was done since the last scrum meeting?
* Set up the server. I also was working on learning more information about the frontend and backend.
* What is planned to be done until the next scrum meeting?
* Testing the server, working on the demo bottom and the footer.
* What are the hurdles?
* Setting up the server

**Daily Scrum Meeting Minutes: 2/3/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 6:00 PM

End time: 7:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Fixed some code for the home page, and learned how to use the github
* What is planned to be done until the next scrum meeting?
* Start doing the documentation, and continue work on the user story for the sprint 1.
* What are the hurdles?
* NA

<Nathally Perez>:

* What was done since the last scrum meeting?
* Created demo button and work on setting up github and some documentations
* What is planned to be done until the next scrum meeting?
* Continue the documentation and better the homepage
* What are the hurdles?
* I am new to front-end development, so it took me a while before I could start developing

**Daily Scrum Meeting Minutes: 2/6/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 8:00 PM

End time: 9:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Start working on the document
* What is planned to be done until the next scrum meeting?
* Create uml diagrams, sequence diagrams, and class diagrams for the user story.
* What are the hurdles?
* Drawing the sequence, and class diagram

<Nathally Perez>:

* What was done since the last scrum meeting?
* I worked on making some changes to the header, adding some additional details to the homepage
* What is planned to be done until the next scrum meeting?
* Continue working on the documentation
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 2/7/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 4:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Completed use case diagram, and sequence diagram
* What is planned to be done until the next scrum meeting?
* Start testing the user story
* What are the hurdles?
* Learning the testing tool

<Nathally Perez>:

* What was done since the last scrum meeting?
* Use case diagram and some extra information on documents
* What is planned to be done until the next scrum meeting?
* Continue working on the documentation including sequence diagram
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 2/8/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 11:00 PM

End time: 12:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Did some testing, fixed the homepage
* What is planned to be done until the next scrum meeting?
* Finish with testing, add more to the homepage
* What are the hurdles?
* Learning the testing tool

<Nathally Perez>:

* What was done since the last scrum meeting?
* User story document and testing
* What is planned to be done until the next scrum meeting?
* Make some changes to the Homepage
* What are the hurdles?
* Learning testing tools

**Daily Scrum Meeting Minutes: 2/9/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 6:00 PM

End time: 7:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Added test cases to the document. Did some fixes on the homepage of the website
* What is planned to be done until the next scrum meeting?
* Finish up with document
* What are the hurdles?
* Fixing the conflict in github

<Nathally Perez>:

* What was done since the last scrum meeting?
* Finish homepage
* What is planned to be done until the next scrum meeting?
* Start planning for next sprint
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 2/10/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 11:00 AM

End time: 1:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Finished sprint 1 user stories and
* What is planned to be done until the next scrum meeting?
* Start working on Sprint 2
* What are the hurdles?
* Resolving the conflict in github

<Nathally Perez>:

* What was done since the last scrum meeting?
* Finish sprint 1 user stories and we did our spring meeting
* What is planned to be done until the next scrum meeting?
* Start Sprint 2
* What are the hurdles?
* Conflict with committing in github and overall learning how to create a homepage from scratch.