**Daily Scrum Meeting Minutes: 2/13/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 7:00 PM

End time: 8:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Added user story for the sprint 2 in Mingle, learned some angularJS
* What is planned to be done until the next scrum meeting?
* Start working on the user story for the spring 2
* What are the hurdles?
* Learning the typescript

<Nathally Perez>:

* What was done since the last scrum meeting?
* Started Sprint 3 tasks
* What is planned to be done until the next scrum meeting?
* Continue working on the tasks
* What are the hurdles?
* Figuring out how to start the next sprint tasks

**Daily Scrum Meeting Minutes: 2/14/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 4:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Did some some research on startup website.
* What is planned to be done until the next scrum meeting?
* Start working on the task for user story #119.
* What are the hurdles?
* Learning how to implement routing

<Nathally Perez>:

* What was done since the last scrum meeting?
* Started working on task 185 which is routing the our team tab
* What is planned to be done until the next scrum meeting?
* Continue working on the tasks and probably start a new task
* What are the hurdles?
* Working with github desk to create branches for each task and learning how to make routes.

**Daily Scrum Meeting Minutes: 2/15/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 11:00 AM

End time: 12:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Watched angular tutorials, start researching the startup website
* What is planned to be done until the next scrum meeting?
* Do more research on startup website.
* What are the hurdles?
* NA

<Nathally Perez>:

* What was done since the last scrum meeting?
* Started working on task 184 which is routing the our mission tab
* What is planned to be done until the next scrum meeting?
* Continue working on the tasks and probably start a new task
* What are the hurdles?
* Setting up the routes

**Daily Scrum Meeting Minutes: 2/16/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 4:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Created the subscription form, and did some fixes on the home page.
* What is planned to be done until the next scrum meeting?
* Create the route for the backend for contact us form
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Created the press section
* What is planned to be done until the next scrum meeting?
* Work on the view full video button
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 2/17/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 6:00 PM

End time: 7:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Researched about startup website. Did some fixes to the homepage
* What is planned to be done until the next scrum meeting?
* Setting up the database
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Researched about website
* What is planned to be done until the next scrum meeting?
* Do some routing code
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 2/20/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 8:00 PM

End time: 9:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Fixed the contact us routing, and did testing.
* What is planned to be done until the next scrum meeting?
* Research more about startup websites, and do some fixing on the homepage.
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Finishing some routing work
* What is planned to be done until the next scrum meeting?
* Continue with some code and start document
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 2/21/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 3:00 PM

End time: 4:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Worked on fixing the navigation bar,
* What is planned to be done until the next scrum meeting?
* Fix the home page footer, do the documents.
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Worked on the watch button to link to the video
* What is planned to be done until the next scrum meeting?
* Fix some details on the press section and the try demo section
* What are the hurdles?
* Make the button to work with the video

**Daily Scrum Meeting Minutes: 2/22/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 8:00 PM

End time: 9:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Tested the contact us routing. Watched some angular 2 tutorial
* What is planned to be done until the next scrum meeting?
* Documentation and fixing the home page footer.
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Worked on testing for the video button and did some fixes on the homepage
* What is planned to be done until the next scrum meeting?
* Start documentation for the spring
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 2/23/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 8:00 PM

End time: 9:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Fixed some homepage features, and started the documentation
* What is planned to be done until the next scrum meeting?
* Finish up with documentation for sprint 3.
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Worked on documentation
* What is planned to be done until the next scrum meeting?
* Finish documentation for sprint 3
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 2/24/2017**

Attendees:Mariana Sebastian, Nathally Perez

Start time: 11:00 AM

End time: 12:00 PM

Mariana Sebastian:

* What was done since the last scrum meeting?
* Documented the contact us routes testing.
* What is planned to be done until the next scrum meeting?
* Start working on Sprint 4.
* What are the hurdles?
* N/A

Nathally Perez:

* What was done since the last scrum meeting?
* Finish documentation
* What is planned to be done until the next scrum meeting?
* Start working on Sprint 4
* What are the hurdles?
* N/A