**Sprint Planning Meeting Minutes:**

**Sprint 3**

Attendees: Nathally Perez, Mariana Sebastian and Mohsen Taheri

Start time: 11:00AM

End time: 12:00PM

After discussion, the velocity of the team were estimated to be 12 pts.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story:
* Set Up an admin login page #122
* Create routes and components using AngularJS #176
* Set up and create database schema #123
* Post article #197

The team members indicated their willingness to work on the following user stories.

* Nathally Perez
* User Story :
  + Set up and create database schema #123
  + Post article #197
* Mariana Sebastian
* User Story :
  + Set Up an admin login page #122
  + Create routes and components using AngularJS #176