**Sprint Planning Meeting Minutes:**

**Sprint 4**

Attendees: Nathally Perez, Mariana Sebastian and Mohsen Taheri

Start time: 3:15PM

End time: 4:00PM

After discussion, the velocity of the team were estimated to be 12 pts.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story:
* Set Up an admin login page #122
* Search engine optimization #206
* Add blog post #208

The team members indicated their willingness to work on the following user stories.

* Nathally Perez
* User Story :
  + Add blog post #208
  + Search engine optimization #206
* Mariana Sebastian
* User Story :
  + Set Up an admin login page #122
  + Search engine optimization #206